MIDDLEWARE BUILD ROADMAP

Procore  •  HubSpot CRM  •  CompanyCam

Automation Integration Framework  |  Build Reference Document

| 10 WORKSTREAMS A through J | 5 BUILD PHASES Ordered by complexity | 3 PLATFORMS Procore + HubSpot + CC |
| --- | --- | --- |

# HOW TO USE THIS DOCUMENT

Keep this document at your workstation as you build the middleware platform. Work through each Phase in order — later phases depend on earlier ones. Check off tasks as you complete them. Use the Edge Cases sections before finalizing each integration.

| LEGEND | DONE=complete ¦ !=needs API first ¦ [P]=Procore ¦ [HS]=HubSpot ¦ [CC]=CompanyCam ¦ [MW]=Middleware |
| --- | --- |

PHASE 1 Foundation & Authentication Setup

Lowest complexity. No business logic yet — just get all platforms connected, webhooks firing, and APIs authenticated. Everything else depends on this.

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| 1.1 | Obtain & store API keys: HubSpot Private App, Procore OAuth 2.0, CompanyCam API token | All Platforms | 2 hrs |
| 1.2 | Set up middleware platform (Make.com / n8n / custom) with environment variables for all secrets | Middleware | 3 hrs |
| 1.3 | Verify Procore Webhook availability: test webhook for Project Stage Changes, CO created/approved, Team Assignment | Procore | 2 hrs |
| 1.4 | Verify HubSpot Webhook availability: Deal Stage Change, Company Created, Attachment Added | HubSpot | 2 hrs |
| 1.5 | Map HubSpot Deal Stages exactly to Procore Bid Board stages (document the mapping table) | HubSpot + Procore | 3 hrs |
| 1.6 | Confirm Procore API endpoints for: Bid Board, Budget, Prime Contract, Commitments, Directory | Procore | 4 hrs |
| 1.7 | Build idempotency layer: unique key logging to prevent duplicate record creation on retries | Middleware | 4 hrs |
| 1.8 | Set up error alerting: Slack/email notify on automation failure with context payload | Middleware | 2 hrs |

Phase 1 Edge Cases & Gotchas

Procore OAuth tokens expire — build auto-refresh token logic before writing any other automation

HubSpot Private App scopes must include: crm.objects.deals.read/write, files, companies, contacts

- Procore sandbox vs. production environments use different base URLs — parameterize from the start

- CompanyCam API rate limits: 100 req/min — build a queue/throttle wrapper

- Stage name strings are case-sensitive in both platforms — normalize to lowercase for comparisons

PHASE 2 Data Sync — Records & Directory

Medium-low complexity. One-way and two-way record sync between HubSpot and Procore. No file transfers yet — just structured data fields.

## Workstream C — Company Directory Sync

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| C1.1 | Build HubSpot 'Company Created' webhook trigger to middleware | HubSpot | 1 hr |
| C1.2 | Before creating in Procore, search Company Directory by email domain + company name (dedup check) | Procore | 3 hrs |
| C1.3 | If no match: POST new company to Procore Company Directory with mapped fields | Procore | 2 hrs |
| C1.4 | If match found: compare fields, update only blank/stale Procore fields (never overwrite clean data) | Procore | 3 hrs |
| C1.5 | Store Procore Company ID back into HubSpot Company record as custom property | HubSpot + Procore | 2 hrs |
| C1.6 | Test: create duplicate company in HubSpot — verify no Procore duplicate created | Both | 1 hr |

## Workstream A2 — HubSpot Client Data → Bid Board

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| A2.1 | Document field map: HubSpot Deal + associated Company + Contact → Procore Project Overview fields | Both | 3 hrs |
| A2.2 | On Bid Board project creation event, fetch linked HubSpot Deal (use stored Procore-HubSpot ID link) | Both | 2 hrs |
| A2.3 | PATCH Procore project overview with client name, address, contact from HubSpot | Procore | 3 hrs |
| A2.4 | Build update sync: if HubSpot Company record updates, re-sync to any linked active Procore projects | Both | 4 hrs |

## Workstream D — Contract & Commitment Numbering

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| D1.1 | Parse Project Number from Procore project (e.g. 05926-aa) and store in middleware state | Procore | 1 hr |
| D1.2 | Build auto-increment counter per project: query existing Prime Contracts/Commitments, get max suffix | Procore | 3 hrs |
| D1.3 | On Prime Contract creation: set number = {ProjectNum}-{auto-increment:01} | Procore | 2 hrs |
| D1.4 | On Commitment creation: same logic, separate counter from Prime Contracts | Procore | 2 hrs |
| D1.5 | Handle collision case: if number already exists (race condition), increment and retry | Middleware | 2 hrs |

Phase 2 Edge Cases & Gotchas

- HubSpot 'source of truth' decision: use Deal-associated Company for address/contact, not Deal itself — confirm with client before building

- Procore Company Directory allows duplicate names — your dedup logic MUST check email domain first, then name fuzzy match

- Never overwrite a Procore field that has data from a human — only fill blank fields automatically

Contract number counter: always query live from Procore before generating — never cache the counter locally

- If project number format changes (e.g. 5-digit vs 6-digit), build a regex parser, not a substring slicer

PHASE 3 Stage Sync & Bid Board ↔ HubSpot

Medium complexity. Bidirectional stage syncing with loop prevention. This is the core workflow orchestrator — most other automations hang off these events.

## Workstream A1 — Bid Board Stage → HubSpot Deal Stage

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| A1.1 | Subscribe to Procore Project Stage Change webhook (or poll if webhook unavailable) | Procore | 2 hrs |
| A1.2 | Build loop-prevention flag: set 'automation_in_progress' property in HubSpot before updating | HubSpot | 3 hrs |
| A1.3 | Map Procore stage → HubSpot deal stage using the table built in Task 1.5 | Middleware | 2 hrs |
| A1.4 | Update HubSpot Deal Stage via API; clear loop-prevention flag after completion | HubSpot | 2 hrs |
| A1.5 | Handle unmapped stages: log warning, send alert, take no action (don't fail silently) | Middleware | 1 hr |
| A1.6 | Test full round-trip: change stage in Procore → verify HubSpot updates, and vice versa (no infinite loop) | Both | 3 hrs |

## Workstream I — Zapier Architecture Consolidation

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| I1.1 | Audit all existing Zaps: list every trigger, action, and branch path. Document in a spreadsheet | Zapier | 4 hrs |
| I1.2 | Group Zaps by event type: Stage Change, Record Create, Document Upload, Notification | Zapier | 2 hrs |
| I1.3 | Build single Master Stage Change handler in middleware with internal routing by stage value | Middleware | 6 hrs |
| I1.4 | Migrate each old Zap's logic into the appropriate middleware route branch (one at a time, test each) | Middleware | 8 hrs |
| I1.5 | Deactivate old Zaps one by one after verifying replacement in middleware works correctly | Zapier | 3 hrs |

## Workstream I2 — RFP Human-in-the-Loop Simplification

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| I2.1 | Document current RFP Zap: map all branches and conditions to understand what decisions are being made | Zapier | 2 hrs |
| I2.2 | Extract all branch conditions into a single decision payload object | Middleware | 3 hrs |
| I2.3 | Build one approval UI/form (Slack approval, email form, or HubSpot task) that displays all context | Middleware | 5 hrs |
| I2.4 | Route reviewer's single response to all downstream branches via middleware logic | Middleware | 4 hrs |
| I2.5 | Test edge case: reviewer does not respond within X hours — build timeout/escalation path | Middleware | 2 hrs |

Phase 3 Edge Cases & Gotchas

Infinite loop risk: HubSpot stage change triggers Procore update which triggers HubSpot update — use a 'source' field flag to break the cycle

- Procore may not have a native webhook for Bid Board stage — may need to poll on a schedule (every 5 min) as fallback

- Some HubSpot deal stages are internal (e.g. 'Lost') and should NOT sync to Procore — add an exclusion list

- Zapier migration: never deactivate old Zap until new middleware route has been live for 48+ hours without errors

- RFP HITL: build a 24-hour timeout with an escalation path or the loop will hang indefinitely

- Test with a 'dummy' project/deal first before running on live data

PHASE 4 Send to Portfolio Bundle + File Transfers

Higher complexity. File handling, multi-step transaction bundles, and the most business-critical workflow. The 'Send to Portfolio' trigger kicks off 6+ actions that must succeed atomically.

## Workstream B — Send to Portfolio Bundle (trigger: stage change to Portfolio)

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| B1.1 | Detect 'Send to Portfolio' stage change event (from Phase 3 Master Stage Handler) | Procore | 1 hr |
| B1.2 | Check: does Portfolio project already exist? If yes, update. If no, create. Never duplicate. | Procore | 3 hrs |
| B1.3 | Fetch estimate data from Bid Board via Procore API | Procore | 2 hrs |
| B2.1 | Map estimate line items → Budget structure; POST to Procore Budget API | Procore | 5 hrs |
| B3.1 | Map estimate → Prime Contract schedule of values + contract value; POST to Procore Prime Contract API | Procore | 5 hrs |
| B4.1 | Autofill Prime Contract text fields: inclusions/exclusions, scope from estimate + templates | Procore | 4 hrs |
| B4.2 | Store standard clause templates in middleware config (not hardcoded) so they can be updated easily | Middleware | 2 hrs |
| B7.1 | Add client to Procore Project Directory with defined role/permissions on transition to Portfolio | Procore | 3 hrs |
| B7.2 | Use stored Procore Company ID (from C1.5) to add to directory — do not re-create the company | Procore | 1 hr |

## Workstream B — File Transfer Sub-tasks

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| B5.1 | Fetch list of estimating documents from Bid Board Documents via Procore API | Procore | 2 hrs |
| B5.2 | Download each file binary from Procore Bid Board; re-upload to Portfolio Documents folder | Procore | 4 hrs |
| B5.3 | Create consistent folder structure in Portfolio Documents before uploading (don't dump in root) | Procore | 2 hrs |
| B6.1 | Trigger Procore estimate PDF export via API (if available) or use Puppeteer/headless if not | Procore | 4 hrs |
| B6.2 | Poll for export completion (async), then download PDF and upload to Portfolio Documents | Procore + Middleware | 3 hrs |
| A3.1 | On Bid Board project creation: fetch HubSpot Deal attachments via HubSpot Files API | HubSpot | 2 hrs |
| A3.2 | Upload each HubSpot attachment to Procore Bid Board Documents via API | Procore | 3 hrs |
| A3.3 | Handle file type restrictions: check Procore allowed file types before upload; flag unsupported types | Middleware | 2 hrs |

Phase 4 Edge Cases & Gotchas

Portfolio bundle MUST be idempotent — if the automation fails halfway and re-runs, it should not create duplicate Budget, duplicate Prime Contract, etc.

- Procore estimate export may be async (background job) — poll with exponential backoff, max 3 retries, then alert

- Budget API may require specific line item format — test with a single line item before bulk mapping

- HubSpot file download requires auth headers — files are not public URLs. Use the HubSpot Files API with token

- Procore has a file size limit per upload — split large files if needed and log oversized files to an alert

- Prime Contract inclusions/exclusions may contain special characters — HTML-encode before writing to Procore fields

- Client may already be in Project Directory (manual entry) — check before adding to avoid permission conflicts

- If estimate has $0 line items, decide: include or exclude from Budget/Prime Contract? Define rule upfront

PHASE 5 Notifications, Closeout, Change Orders, CompanyCam & BI

Highest complexity or highest coordination overhead. These items require external services, async processes, or architectural decisions that benefit from stable core workflows already in place.

## Workstream E — Notifications & Welcome Email

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| E1.1 | Subscribe to Procore Team Assignment webhook (or poll for role changes) | Procore | 2 hrs |
| E1.2 | On assignment: look up assignee email from Procore User Directory | Procore | 1 hr |
| E1.3 | Send notification email with project name, role assigned, and deep link to Procore project | Email/Middleware | 2 hrs |
| E1.4 | Prevent duplicate notifications: log assignment events with timestamp — don't re-notify same role | Middleware | 2 hrs |
| E2.1 | Build kickoff email template with merge fields: PM name, Super name, client name, project name, start date | Middleware | 3 hrs |
| E2.2 | On project kickoff stage: generate populated draft; route to PM for editing before send | Middleware | 4 hrs |
| E2.3 | Store template in config (not hardcoded) — client must be able to update template without dev help | Middleware | 2 hrs |

## Workstream G — Change Orders → HubSpot Deal Amount

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| G1.1 | Subscribe to Procore Change Order webhook (filter: status = Approved only) | Procore | 2 hrs |
| G1.2 | Fetch current HubSpot Deal amount; fetch sum of all Approved COs for this project from Procore | Both | 3 hrs |
| G1.3 | Update HubSpot Deal Amount = Original Contract Value + sum of all Approved COs | HubSpot | 2 hrs |
| G1.4 | Handle CO revisions: if a CO is revised down, re-sum all approved COs and update HubSpot | Both | 3 hrs |
| G1.5 | Handle CO voids: remove from sum, update HubSpot. Log all changes with timestamps. | Both | 2 hrs |

## Workstream F — Closeout & Archiving

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| F1.1 | On project reaching Closeout stage: trigger client survey via survey tool (Typeform/SurveyMonkey/email) | Middleware | 3 hrs |
| F1.2 | Survey sends exactly once — log send event; prevent re-trigger on subsequent closeout stage re-entries | Middleware | 2 hrs |
| F1.3 | Optionally include Google Review link in survey thank-you page | Survey Tool | 1 hr |
| F2.1 | On project close: trigger export of all Procore tool data (RFIs, Submittals, Photos, Docs, Budget, COs) | Procore | 6 hrs |
| F2.2 | Package exports into structured archive folder (S3/Drive/SharePoint) with project number as folder name | Middleware | 4 hrs |
| F2.3 | Verify archive completeness before proceeding; send confirmation alert | Middleware | 2 hrs |
| F2.4 | ONLY after successful archive verification: deactivate Procore project via API | Procore | 2 hrs |
| F2.5 | If archive fails: halt deactivation, send alert, require manual review before retry | Middleware | 2 hrs |

## Workstream H — CompanyCam Linkage

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| H1.1 | Audit current state: map which platform (HubSpot vs Procore) is creating CC projects today — document the ID drift | CompanyCam | 2 hrs |
| H1.2 | Designate system of record: Procore project creation should trigger CC project creation (remove HubSpot → CC) | CompanyCam | 1 hr |
| H1.3 | On new Procore Portfolio project: POST to CompanyCam API to create project with matching name + address | Procore + CC | 3 hrs |
| H1.4 | Store CompanyCam project ID in Procore custom field AND HubSpot custom property | All | 2 hrs |
| H1.5 | Disable or update HubSpot → CC native integration to prevent duplicate CC project creation | HubSpot + CC | 2 hrs |
| H1.6 | Test: create project in Procore — verify single CC project created, linked in both HubSpot and Procore | All | 2 hrs |

## Workstream J — Reporting / BI Layer

| Task ID | Description | Platform(s) | Est. Effort |
| --- | --- | --- | --- |
| J1.1 | Evaluate BI tool options: Looker Studio (free, Procore connector), Power BI (Procore connector), Metabase, Sigma | Research | 4 hrs |
| J1.2 | Test Procore → Looker Studio direct connector: verify available data objects and field coverage | Procore + BI | 3 hrs |
| J1.3 | If native connector insufficient: build Procore API → staging database (Postgres/BigQuery) → BI tool pipeline | Middleware + BI | 16 hrs |
| J1.4 | Build first dashboard: Project Status Overview (stage, budget, contract value, COs) per project | BI Tool | 6 hrs |
| J1.5 | Build second dashboard: Win Rate by Deal Stage (HubSpot data + Procore outcome data) | BI Tool | 6 hrs |
| J1.6 | Document data refresh schedule and set up automated refresh (daily minimum) | BI Tool | 2 hrs |

Phase 5 Edge Cases & Gotchas

Change Order sync: NEVER calculate CO delta manually — always re-sum ALL approved COs from Procore to avoid drift

- Closeout data export: Procore photo exports can be very large — use async download with progress tracking, not synchronous API call

- Deactivating a Procore project is not easily reversible — build a soft-delete flag in middleware before calling the API

- CompanyCam: if projects were created in CC via both native integrations previously, you have orphaned CC projects — run a reconciliation script before switching to single-source

- Welcome email template must support HTML — plain text will not render well; use an email service (SendGrid/Postmark)

- BI reporting: HubSpot and Procore have different project identifiers — build a join/mapping table in your middleware or DB

- Survey 'once only' logic: a project may enter closeout stage, exit, then re-enter — log by project ID + survey type, not by stage event count

# MASTER TASK CHECKLIST — BY COMPLEXITY

Use this page as your daily reference. Tasks are ordered from lowest to highest complexity within each phase.

| ✅ | Task | Description | Platform | Phase |
| --- | --- | --- | --- | --- |
| [ ] | 1.1 | Get API keys & OAuth tokens for all 3 platforms | All | PH 1 |
| [ ] | 1.2 | Set up middleware with env variables for all secrets | Middleware | PH 1 |
| [ ] | 1.3 | Verify Procore webhook availability for all needed events | Procore | PH 1 |
| [ ] | 1.4 | Verify HubSpot webhook availability | HubSpot | PH 1 |
| [ ] | 1.5 | Document HubSpot ↔ Procore stage mapping table | Both | PH 1 |
| [ ] | 1.6 | Confirm all Procore API endpoints needed | Procore | PH 1 |
| [ ] | 1.7 | Build idempotency/dedup layer | Middleware | PH 1 |
| [ ] | 1.8 | Set up error alerting system | Middleware | PH 1 |
| [ ] | C1.1–C1.6 | Company Directory Sync (HubSpot → Procore) | Both | PH 2 |
| [ ] | A2.1–A2.4 | HubSpot Client Data → Bid Board Project Overview | Both | PH 2 |
| [ ] | D1.1–D1.5 | Auto-numbering for Contracts & Commitments | Procore | PH 2 |
| [ ] | A1.1–A1.6 | Bid Board stage changes → HubSpot deal stage sync | Both | PH 3 |
| [ ] | I1.1–I1.5 | Zapier consolidation to master stage handler | Zapier+MW | PH 3 |
| [ ] | I2.1–I2.5 | RFP Single Human-in-the-Loop review | Middleware | PH 3 |
| [ ] | B1.1–B1.2 | Portfolio project creation/update on stage change | Procore | PH 4 |
| [ ] | B2.1 | Estimate → Budget line items | Procore | PH 4 |
| [ ] | B3.1 | Estimate → Prime Contract | Procore | PH 4 |
| [ ] | B4.1–B4.2 | Prime Contract autofill fields from estimate | Procore | PH 4 |
| [ ] | B5.1–B5.3 | Estimating docs → Portfolio Documents folder | Procore | PH 4 |
| [ ] | B6.1–B6.2 | Estimate PDF export → Portfolio Documents | Procore | PH 4 |
| [ ] | A3.1–A3.3 | HubSpot attachments → Bid Board Documents | Both | PH 4 |
| [ ] | B7.1–B7.2 | Add client to Procore Project Directory on portfolio | Procore | PH 4 |
| [ ] | E1.1–E1.4 | Team assignment notifications with project link | Procore | PH 5 |
| [ ] | E2.1–E2.3 | Welcome/kickoff email template automation | Middleware | PH 5 |
| [ ] | G1.1–G1.5 | Change orders → HubSpot deal amount sync | Both | PH 5 |
| [ ] | F1.1–F1.3 | Closeout client survey (send once) | Middleware | PH 5 |
| [ ] | F2.1–F2.5 | Data export + archive + project deactivation | Procore | PH 5 |
| [ ] | H1.1–H1.6 | CompanyCam single-source linkage strategy | CC+Both | PH 5 |
| [ ] | J1.1–J1.6 | BI reporting layer for Procore project data | BI+Procore | PH 5 |

# CRITICAL BUILD RULES — READ BEFORE EVERY SESSION

🔴 NEVER delete or overwrite a Procore or HubSpot field that contains manually-entered data. Only fill blank fields automatically.

🔴 ALWAYS build idempotent operations. Every automation must be safe to re-run without creating duplicates.

🔴 ALWAYS implement loop prevention before any bidirectional sync (HubSpot ↔ Procore stage sync).

🔴 NEVER deactivate a Procore project until the archive export is verified complete and logged.

🔴 ALWAYS use stored Procore Company/Contact IDs (not name lookups) when linking records — names change, IDs don't.

🟡 Build error alerting before feature logic. You will not know something is broken unless you instrument it.

🟡 Store all templates, stage maps, and number formats in external config — never hardcode business rules.

🟡 Test every integration on a sandbox/test project before enabling on live production data.

🟡 Document every API endpoint you use and its rate limits. Build retry + throttle logic from the start.

🟢 Procore OAuth tokens expire. Build token refresh before building anything that calls the Procore API.

🟢 CompanyCam rate limit: 100 req/min. Always queue/batch CC API calls.

🟢 HubSpot file downloads require authentication — files are not public. Use the Files API with Bearer token.

Middleware Build Roadmap  •  Procore / HubSpot / CompanyCam  •  Build Reference v1.0